Interim Report

An AI Tutoring System for the Hong Kong Diploma of Secondary Education (HKDSE)

1. Introduction

This project builds a focused AI tutoring system for the Hong Kong Diploma of Secondary Education (HKDSE). Our contribution is a new "Market" module that turns the platform's general AI ability into concrete, exam-oriented tools for three HKDSE subjects: Chinese, English, and Mathematics.

The goal of this interim stage was to get a complete end-to-end pipeline working — from configuring the underlying models, to importing real past papers, to producing useful study outputs such as generated papers, graded essays, and step-by-step solution checking.

2. Project Objectives

Integration: Integrate a dedicated HKDSE module into the DeepTutor platform.

Coverage: Provide subject-specific tools for Chinese, English, and Mathematics.

Grounding: Ground question generation in real HKDSE past papers using retrieval (RAG).

Assessment: Grade student work against the official HKDSE marking rubrics.

Flexibility: Keep the system flexible across cloud and (planned) local model providers.

3. Work Completed and Preliminary Results

The core pipeline is now fully working and has been tested end-to-end. The main achievements in this period are summarised below.

3.1 Platform integration and model configuration

Merged the custom HKDSE module onto the latest DeepTutor release (v1.4.2) and resolved the integration and compatibility issues that arose from the merge.

Configured the language model (DeepSeek) and the embedding model (Jina, 1024-dim) through the platform's model catalog, and verified live connectivity.

3.2 Knowledge bases from real past papers

Imported 2012 HKDSE past papers (Chinese, English, Mathematics) into three separate knowledge bases, embedded via Jina.

All three knowledge bases initialise successfully and are available for retrieval-augmented generation.

3.3 HKDSE feature set (working end-to-end)

Three subjects are live, each with dedicated tools. The following were verified to run successfully end-to-end:

Chinese —  Paper generation grounded in the past-paper knowledge base; essay grading on the official three-dimension rubric; classical-Chinese sentence analysis.

English —  Paper generation (including the DSE Summary Writing question type); essay coaching on the Content / Language / Organisation rubric; an Integrated Skills simulator.

Mathematics —  Line-by-line solution step checking with error localisation; syllabus-based topic drills; past-paper-grounded paper generation.

3.4 Robustness fix

Identified and fixed a retrieval bug in which the BM25 ranking step failed on small knowledge bases; the retriever now safely adapts to the available corpus size.

4. Current Limitations

Document quality:  Several past papers are scanned image PDFs with little extractable text, so the retrieved context is currently thin. OCR is needed to fully use this material.

RAG quality:  Retrieval quality and chunking are still basic and need tuning for exam content.

Deployment:  The system currently depends on cloud model APIs; local inference is not yet supported.

Product depth:  Each subject offers a first set of tools; the product design can be deepened with more meaningful, pedagogically-driven learning features.

5. Conclusion

At the interim stage, the full pipeline is working: the platform is integrated, models are configured, real past papers are imported, and all three HKDSE subjects can generate papers, grade work, and check solutions end-to-end. The next phase focuses on optimising retrieval, adding local inference, and deepening the subject-level product design with more meaningful learning features, following the timeline above.